Software Test Plan (STP) - Student Record System

Project: Student Record System (console-based C/C++ student records, grades and attendance)
Version: 1.0
Authors: <QA Team / team member names>
Date: 28-09-2026
Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for the Student Record System v1.0. It follows the structure of the team reference Test Plan and defines the objectives, scope, strategy, environment, schedule, responsibilities and test cases used to verify the functional, non-functional and security requirements in the SRS v1.0 and the design described in the SAD v1.0.

Scope: Testing covers authentication and role handling, student record management, stack-based student-record handling, grade entry and calculation, attendance recording and reporting, user-account management, backup and restore, persistence, audit logging, performance, portability, usability and security controls. GUI, web/mobile, network and ERP-related features are out of scope.

References: Student Record System SRS v1.0; Student Record Management System Software Architecture and Design Specification (SAD) v1.0; IEEE 829-2008 Standard for Software Test Documentation.

Definitions: SRS (Software Requirements Specification), SAD (Software Architecture and Design Specification), RTM (Requirements Traceability Matrix), TC (Test Case), RBAC (Role-Based Access Control), GPA/CGPA (Grade Point Average), SUT (System Under Test), LIFO (Last-In First-Out).

# 2. Test Items

| Test item | SAD component(s) | Main requirements |
| --- | --- | --- |
| Console UI and navigation | Console UI | F-001 to F-004, F-040 |
| Authentication and roles | Auth Service, Validator, Audit Logger | F-001 to F-004, SR-001 to SR-007 |
| Student records and stack handling | Student Service, Student Stack / Stack Manager, Validator, Repositories | F-010 to F-015; stack behavior |
| Grades and GPA/report card | Grade Service, Report Service | F-020 to F-024 |
| Attendance | Attendance Service, Report Service | F-030 to F-033 |
| User accounts | Auth Service, Repositories | F-040 |
| Backup and restore | Repositories, File Store | F-041, F-042 |
| Persistence and audit | Repositories, File Store, Audit Logger | F-043, F-044; NF-003, NF-008; SR-005 |
| Performance, portability and maintainability | All relevant services | NF-001 to NF-007 |

# 3. Features to be Tested

| Req ID | Feature | Priority | Test case(s) |
| --- | --- | --- | --- |
| F-001 | Login and role identification | High | TC-AUTH-01 |
| F-002 | Account lockout after failed attempts | High | TC-AUTH-02 |
| F-003 | Automatic logout after 5 minutes inactivity | Medium | TC-AUTH-03 |
| F-004 | Change password validation | High | TC-AUTH-04 |
| F-010 | Add student record | High | TC-STU-01 |
| F-011 | Reject duplicate roll number | High | TC-STU-02 |
| F-012 | Update student record | High | TC-STU-03 |
| F-013 | Delete student after confirmation | High | TC-STU-04 |
| F-014 | Search student | High | TC-STU-05 |
| F-015 | List students sorted by roll number | Medium | TC-STU-06 |
| F-020 | Enter valid marks / reject invalid marks | High | TC-GRD-01 |
| F-021 | Update marks | High | TC-GRD-02 |
| F-022 | Percentage, letter grade and GPA calculation | High | TC-GRD-03 |
| F-023 | Student sees only own report | High | TC-GRD-04 |
| F-024 | Export report | Medium | TC-GRD-05 |
| F-030 | Mark attendance and reject future dates | High | TC-ATT-01 |
| F-031 | Calculate attendance percentage | High | TC-ATT-02 |
| F-032 | Flag attendance below 75% | Medium | TC-ATT-03 |
| F-033 | View attendance report | Medium | TC-ATT-04 |
| F-040 | Manage user accounts | High | TC-USER-01 |
| F-041 | Backup data | Medium | TC-DATA-01 |
| F-042 | Restore data | High | TC-DATA-02 |
| F-043 | Save after changes and reload at startup | High | TC-DATA-03 |
| F-044 | Audit logging | Medium | TC-LOG-01 |
| NF-001 | Search <=2 s for 10,000 students | High | TC-PERF-01 |
| NF-002 | Startup <=5 s for 10,000 students | High | TC-PERF-02 |
| NF-003 | Crash/power-loss safety | High | TC-DATA-04 |
| NF-004 | Usability | Medium | TC-USE-01 |
| NF-005 | Windows/Ubuntu portability | High | TC-PORT-01 |
| NF-006 | Maintainability and business-logic coverage | Medium | TC-MAINT-01 |
| NF-007 | Capacity: 10,000 students / 50 users / 100,000 entries | Medium | TC-PERF-03 |
| NF-008 | Audit retention >=1 year | Medium | TC-LOG-02 |
| SR-001 | Salted password hashes | High | TC-SEC-01 |
| SR-002 | RBAC | High | TC-SEC-02 |
| SR-003 | Admin-only unlock | High | TC-SEC-03 |
| SR-004 | Input validation | High | TC-SEC-04 |
| SR-005 | Security event logging | Medium | TC-SEC-05 |
| SR-006 | Data-directory permissions | Medium | TC-SEC-06 |
| SR-007 | Password masking / no password logging | High | TC-SEC-07 |

# 4. Features Not to be Tested

GUI, web, mobile, network and multi-user deployment features because they are outside the SRS scope.

Fees, timetable, payroll and ERP integration because they are explicitly out of scope.

Correctness of the compiler, C++ standard library and operating-system terminal; these are treated as external dependencies.

Cryptographic strength of an external password-hashing library itself; the system's use of password hashing, masking and access control is tested.

Performance on hardware substantially below the defined reference environment.

# 5. Test Approach / Strategy

Levels:

Unit tests: Validator, grade/GPA calculation, attendance calculation, stack operations, authentication helpers and file/persistence helpers. Target: at least 70% business-logic coverage, matching SRS NF-006.

Integration tests: services with repositories/file store, authentication with role checks, student service with stack/repository, grades with reports, attendance with reports, and backup/restore.

System tests: complete executable using realistic local data and scripted/interactive console input.

Acceptance tests: demonstration against the acceptance criteria in the SRS.

Types:

Functional testing of every SRS functional requirement.

Negative and boundary testing: duplicate roll numbers, marks 0/100/outside range, future attendance dates, wrong passwords, lockout boundary, empty stack, invalid record fields and invalid file data.

Stack behavior testing: verify Last-In-First-Out behavior, top access, removal of the latest record, and that traversal/search does not permanently lose records. These are behavioral tests; the Test Plan does not require showing the C/C++ implementation code.

Regression testing after changes.

Performance testing for search, startup and capacity targets.

Portability testing on Windows and Ubuntu.

Usability testing with first-time users.

Security testing for password handling, RBAC, validation, logging and data protection.

Entry Criteria: Build compiles successfully; test data is prepared; the test environment is ready; the relevant module is available for testing.

Exit Criteria: 100% of planned test cases executed; all High-priority and security cases passed; no open Critical/High defect; every SRS requirement covered by at least one test case; NF-006 coverage target achieved.

# 5.1 Security Validation

| Security req. | Threat/control validated | Technique / tool | Test case | Pass criterion |
| --- | --- | --- | --- | --- |
| SR-001 | Password disclosure / weak storage | Inspect stored credential representation and verify salted password hashes | TC-SEC-01 | Passwords are not stored in plaintext and salts are used. |
| SR-002 | Unauthorized role access | Attempt operations using Administrator, Teacher and Student accounts | TC-SEC-02 | Each role can perform only permitted operations. |
| SR-003 | Unauthorized account unlock | Attempt unlock using non-admin account | TC-SEC-03 | Only Administrator can unlock a locked account. |
| SR-004 | Invalid/malicious input | Boundary and malformed-input testing | TC-SEC-04 | Invalid input is rejected without crash or corrupted records. |
| SR-005 | Missing security events | Inspect audit/security log after security events | TC-SEC-05 | Required security events are logged with sufficient information. |
| SR-006 | Unauthorized data-file access | Inspect permissions on the data directory | TC-SEC-06 | Only authorized users/processes have permitted access. |
| SR-007 | Password exposure | Interactive password entry and log inspection | TC-SEC-07 | Password input is masked and passwords never appear in logs. |

Additional checks: compile with appropriate warnings (for example -Wall -Wextra for GCC), perform code review of input and file-handling paths, and run memory/error checking tools where available.

# 6. Test Environment

Hardware: Team laptops/desktops; a reference machine should be selected for performance testing.

Software: Ubuntu 22.04 and Windows 11; C++17 compiler (GCC 11+/MinGW or MSVC-compatible environment as used by the team); local file storage.

Tools: GoogleTest or the team's selected C++ test framework if used; compiler warnings; AddressSanitizer/UndefinedBehaviorSanitizer or equivalent where available; GitHub Issues for defect tracking; shell/PowerShell scripts for repeatable system tests.

Test Data: small valid student dataset; duplicate-roll-number dataset; 10,000-student performance dataset; valid/invalid marks; valid/future attendance dates; Administrator/Teacher/Student accounts; locked-account data; backup and restore copies; corrupted/truncated data files; audit-log samples.

# 7. Test Schedule

| Milestone | Planned date |
| --- | --- |
| Test plan and test-case design | 28-09-2026 |
| Test environment and test data ready | 03-10-2026 |
| Unit testing | 05-10-2026 to 12-10-2026 |
| Integration and system testing | 13-10-2026 to 18-10-2026 |
| Security, performance and portability testing | 19-10-2026 to 22-10-2026 |
| Usability and acceptance testing | 23-10-2026 to 25-10-2026 |
| Test Summary Report | 26-10-2026 |

# 8. Test Deliverables

Test Plan (this document)

Test Cases and test data

Test scripts / automated unit tests where applicable

Test execution logs and screenshots/output evidence

Defect reports

Updated Requirements Traceability Matrix

Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Sanjana aravamudhan | Prepare plan, coordinate execution, maintain RTM and consolidate results. |
| Test Engineer | Siddu Shirasagi | Design and execute test cases, prepare test data and record results. |
| Security Tester | Sanjana aravamudhan | Run security validation, access-control tests and input-validation tests. |
| Developer | Sufiya khanam | Support unit tests, fix defects and perform regression testing. |
| Product Owner / Guide | Vadiraja A | Review acceptance results and sign off readiness. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Implementation is not stable when testing starts | Prepare test cases and test data early; run smoke tests first. |
| Different console/file behavior across Windows and Ubuntu | Normalize expected output where appropriate and test both platforms. |
| Performance tests vary with hardware | Use a fixed reference machine and repeat measurements. |
| Stack-related edge cases such as empty/full conditions | Include boundary and negative tests before system testing. |
| Limited time before submission | Prioritize High-priority and security cases and automate repeatable tests. |
| Data-file corruption during development | Keep controlled backup fixtures and test restore before full regression. |

# 11. Assumptions & Dependencies

The SRS v1.0 requirement IDs are baselined; changes are reflected in the RTM.

The final implementation language and compiler are consistent with the SRS/SAD.

Test data is created before execution and is not mixed with production/project data.

The local file system is available to the application.

Testing tools are used only where available and appropriate for the team's implementation.

# 12. Suspension & Resumption Criteria

Suspend testing if:

The build does not compile or the main menu cannot start.

A defect blocks a substantial portion of planned test cases, such as student-record loading or authentication being unavailable.

A crash, data corruption or serious security defect is found in a core input path.

Resume testing if:

Blocking defects are fixed and the smoke test passes.

Affected test cases are re-run, followed by the relevant regression suite.

# 13. Test Case Management & Traceability

The RTM maps each SRS requirement to the corresponding SAD component and test case. Test results are recorded as Not Run, Pass or Fail after execution.

| Req ID | Requirement | Design ref (SAD) | Test case(s) | Result |
| --- | --- | --- | --- | --- |
| F-001 | Login and role identification | Auth Service | TC-AUTH-01 | Not run |
| F-002 | Account lockout after failed attempts | Auth Service | TC-AUTH-02 | Not run |
| F-003 | Automatic logout after 5 minutes inactivity | Auth Service | TC-AUTH-03 | Not run |
| F-004 | Change password validation | Auth Service | TC-AUTH-04 | Not run |
| F-010 | Add student record | Student Service / Stack Manager | TC-STU-01 | Not run |
| F-011 | Reject duplicate roll number | Student Service / Validator | TC-STU-02 | Not run |
| F-012 | Update student record | Student Service / Stack Manager | TC-STU-03 | Not run |
| F-013 | Delete student after confirmation | Student Service / Stack Manager | TC-STU-04 | Not run |
| F-014 | Search student | Student Service / Stack Manager | TC-STU-05 | Not run |
| F-015 | List students sorted by roll number | Student Service / Stack Manager | TC-STU-06 | Not run |
| F-020 | Enter valid marks / reject invalid marks | Grade Service / Validator | TC-GRD-01 | Not run |
| F-021 | Update marks | Grade Service | TC-GRD-02 | Not run |
| F-022 | Percentage, letter grade and GPA calculation | Grade Service | TC-GRD-03 | Not run |
| F-023 | Student sees only own report | Report Service / Auth Service | TC-GRD-04 | Not run |
| F-024 | Export report | Report Service | TC-GRD-05 | Not run |
| F-030 | Mark attendance and reject future dates | Attendance Service / Validator | TC-ATT-01 | Not run |
| F-031 | Calculate attendance percentage | Attendance Service | TC-ATT-02 | Not run |
| F-032 | Flag attendance below 75% | Attendance Service | TC-ATT-03 | Not run |
| F-033 | View attendance report | Report Service / Attendance Service | TC-ATT-04 | Not run |
| F-040 | Manage user accounts | Auth Service | TC-USER-01 | Not run |
| F-041 | Backup data | Repositories / File Store | TC-DATA-01 | Not run |
| F-042 | Restore data | Repositories / File Store | TC-DATA-02 | Not run |
| F-043 | Save after changes and reload at startup | Repositories / File Store | TC-DATA-03 | Not run |
| F-044 | Audit logging | Audit Logger | TC-LOG-01 | Not run |
| NF-001 | Search <=2 s for 10,000 students | Student Service / Repositories | TC-PERF-01 | Not run |
| NF-002 | Startup <=5 s for 10,000 students | Console UI / Repositories | TC-PERF-02 | Not run |
| NF-003 | Crash/power-loss safety | Repositories / File Store | TC-DATA-04 | Not run |
| NF-004 | Usability | Console UI | TC-USE-01 | Not run |
| NF-005 | Windows/Ubuntu portability | All | TC-PORT-01 | Not run |
| NF-006 | Maintainability and business-logic coverage | All | TC-MAINT-01 | Not run |
| NF-007 | Capacity: 10,000 students / 50 users / 100,000 entries | Repositories / File Store | TC-PERF-03 | Not run |
| NF-008 | Audit retention >=1 year | Audit Logger | TC-LOG-02 | Not run |
| SR-001 | Salted password hashes | Auth Service | TC-SEC-01 | Not run |
| SR-002 | RBAC | Auth Service | TC-SEC-02 | Not run |
| SR-003 | Admin-only unlock | Auth Service | TC-SEC-03 | Not run |
| SR-004 | Input validation | Validator | TC-SEC-04 | Not run |
| SR-005 | Security event logging | Audit Logger | TC-SEC-05 | Not run |
| SR-006 | Data-directory permissions | File Store | TC-SEC-06 | Not run |
| SR-007 | Password masking / no password logging | Console UI / Auth Service | TC-SEC-07 | Not run |

Coverage: All 24 functional, 8 non-functional and 7 security requirements in the current SRS are mapped to at least one test case. Stack behavior is additionally tested through the student-record cases; if stack-specific requirements are added to the SRS, they should receive their own requirement IDs and RTM rows.

# 13.2 Test Cases

| TC ID |  | Title |  | Requirement(s) |  | Type / Priority |  | Preconditions / Data |  | Steps |  | Expected result |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 |  | Valid login and role identification |  | F-001 |  | Functional / System |  | High |  | Valid Administrator, Teacher and Student accounts |  | 1. Launch system. 2. Enter valid credentials for each role. |  |
| TC ID | Title |  | Requirement(s) |  | Type |  | Priority |  | Preconditions / Data |  | Steps |  | Expected result |
| TC-AUTH-01 | Valid login and role identification |  | F-001 |  | Functional / System |  | High |  | Valid Administrator, Teacher and Student accounts |  | 1. Launch system. 2. Enter valid credentials for each role. |  | Correct role is identified and the appropriate menu is displayed. |
| TC-AUTH-02 | Account locks after three failed attempts |  | F-002 |  | Security / Boundary |  | High |  | Active account |  | 1. Enter an incorrect password three times. |  | Account is locked according to the SRS and further login is blocked. |
| TC-AUTH-03 | Automatic logout after 5 minutes inactivity |  | F-003 |  | Security / System |  | Medium |  | Authenticated session |  | 1. Log in. 2. Leave the session inactive for 5 minutes. |  | Session expires and user must authenticate again. |
| TC-AUTH-04 | Password change validation |  | F-004 |  | Functional / Negative |  | High |  | Authenticated user |  | 1. Try passwords below 8 characters or without a letter/digit. 2. Try a valid password. |  | Invalid passwords are rejected; valid password is accepted. |
| TC-STU-01 | Add student record |  | F-010 |  | Functional / System |  | High |  | Valid new student data |  | 1. Add a student with a unique roll number. |  | Record is created and persisted. |
| TC-STU-02 | Duplicate roll number rejected |  | F-011 |  | Negative / Boundary |  | High |  | Existing student |  | 1. Add another record with the same roll number. |  | System rejects the duplicate and existing record remains unchanged. |
| TC-STU-03 | Update student record |  | F-012 |  | Functional / System |  | High |  | Existing student |  | 1. Update editable fields. 2. Attempt to change roll number. |  | Editable fields update; roll number remains protected. |
| TC-STU-04 | Delete student after confirmation |  | F-013 |  | Functional / System |  | High |  | Existing student |  | 1. Delete a record. 2. Test cancel and confirm paths. |  | Cancel keeps the record; confirmation removes it. |
| TC-STU-05 | Search student |  | F-014 |  | Functional / System |  | High |  | Student dataset |  | 1. Search exact roll number. 2. Search partial case-insensitive name. |  | Correct matching records are returned. |
| TC-STU-06 | Student list sorted by roll number |  | F-015 |  | Functional |  | Medium |  | Several students with unsorted input |  | 1. List students. |  | Records appear sorted by roll number. |
| TC-STU-STACK-01 | LIFO stack behavior for student records |  | Student stack behavior / F-010 to F-015 |  | Functional / Unit + System |  | High |  | At least three valid student records |  | 1. Add A, then B, then C. 2. Remove the top record repeatedly. |  | Records are removed in C, B, A order. |
| TC-STU-STACK-02 | Peek does not remove top record |  | Student stack behavior / F-010 to F-015 |  | Functional / Unit |  | Medium |  | Non-empty student stack |  | 1. Inspect the top record. 2. Inspect again. |  | Same top record is returned and stack size/order is unchanged. |
| TC-STU-STACK-03 | Empty-stack handling |  | Student stack behavior |  | Negative / Boundary |  | High |  | Empty stack |  | 1. Attempt a removal/peek on an empty stack. |  | Operation is rejected safely; no crash or data corruption occurs. |
| TC-STU-STACK-04 | Search/traversal preserves records |  | Student stack behavior / F-014 |  | Functional / System |  | High |  | Several student records |  | 1. Search for a non-top record. 2. List/remove records afterward. |  | Search finds the correct record and does not permanently change stack order. |
| TC-GRD-01 | Enter valid and invalid marks |  | F-020 |  | Functional / Boundary |  | High |  | Student record |  | 1. Enter 0, 100, -1 and 101. |  | 0 and 100 are accepted; out-of-range values are rejected. |
| TC-GRD-02 | Update marks |  | F-021 |  | Functional |  | High |  | Existing grade |  | 1. Update an existing mark. |  | New mark is saved and replaces the old value. |
| TC-GRD-03 | Percentage, letter grade and GPA |  | F-022 |  | Functional / Unit + System |  | High |  | Known set of marks |  | 1. Enter known marks. 2. Generate result. |  | Percentage, letter grade and GPA match the specified grading rules. |
| TC-GRD-04 | Student sees only own report |  | F-023, SR-002 |  | Security / System |  | High |  | Student account and multiple records |  | 1. Log in as Student. 2. Request another student's report. |  | Only the logged-in student's report is accessible. |
| TC-GRD-05 | Export report |  | F-024 |  | Functional |  | Medium |  | Completed student report |  | 1. Export report. |  | Export file is created and contains the correct report data. |
| TC-ATT-01 | Mark attendance and reject future date |  | F-030 |  | Functional / Boundary |  | High |  | Student and valid/future dates |  | 1. Mark present/absent for today/past date. 2. Try future date. |  | Valid dates are accepted; future date is rejected. |
| TC-ATT-02 | Attendance percentage |  | F-031 |  | Functional / Unit |  | High |  | Known attendance entries |  | 1. Create known present/absent records. 2. Calculate percentage. |  | Percentage matches the expected calculation. |
| TC-ATT-03 | Below-75% attendance flag |  | F-032 |  | Boundary |  | Medium |  | Attendance values around 75% |  | 1. Test values below, equal to and above 75%. |  | Only values below 75% are flagged. |
| TC-ATT-04 | Attendance report |  | F-033 |  | Functional / System |  | Medium |  | Attendance data |  | 1. Open attendance report. |  | Report shows correct attendance information and percentage. |
| TC-USER-01 | User-account management |  | F-040, SR-002 |  | Functional / Security |  | High |  | Administrator account |  | 1. Create/update/disable user accounts. 2. Attempt the same as non-admin. |  | Administrator can manage accounts; unauthorized roles are blocked. |
| TC-DATA-01 | Backup creates recoverable data |  | F-041 |  | Functional |  | Medium |  | Valid dataset |  | 1. Create backup. 2. Verify backup exists. |  | Backup is created successfully and contains recoverable records. |
| TC-DATA-02 | Restore recovers previous data |  | F-042 |  | Functional / Recovery |  | High |  | Valid backup and changed data |  | 1. Create backup. 2. Change/delete data. 3. Restore backup. |  | Original backed-up state is restored. |
| TC-DATA-03 | Persistence across restart |  | F-043 |  | Functional / System |  | High |  | Valid data changes |  | 1. Add/update data. 2. Exit. 3. Restart. |  | Saved changes are available after restart. |
| TC-DATA-04 | Data safety after interrupted write |  | NF-003, F-043 |  | Recovery / Negative |  | High |  | Controlled test copy of data |  | 1. Simulate interruption during a write using a test environment. |  | System recovers without leaving the primary dataset in an unusable state, within the SRS criterion. |
| TC-LOG-01 | Audit log records important events |  | F-044, SR-005 |  | Functional / Security |  | Medium |  | Logging enabled |  | 1. Perform login, record change and account/security actions. |  | Required events are recorded with sufficient event information. |
| TC-LOG-02 | Audit retention |  | NF-008 |  | Non-functional |  | Medium |  | Test log/archive data |  | 1. Verify retention configuration and historical test records. |  | Audit records are retained for at least one year as specified. |
| TC-PERF-01 | Student search response time |  | NF-001 |  | Performance |  | High |  | 10,000-student dataset |  | 1. Perform representative exact and name searches and measure time. |  | Search completes within 2 seconds under the defined test conditions. |
| TC-PERF-02 | Startup time |  | NF-002 |  | Performance |  | High |  | 10,000-student dataset |  | 1. Launch application repeatedly and measure startup. |  | Startup completes within 5 seconds under the defined test conditions. |
| TC-PERF-03 | Capacity limits |  | NF-007 |  | Load / Boundary |  | Medium |  | 10,000 students, 50 users, 100,000 entries test data |  | 1. Load/process the maximum specified dataset. |  | System handles the specified capacity without failure under the test conditions. |
| TC-USE-01 | First-time user walkthrough |  | NF-004 |  | Usability |  | Medium |  | 5 first-time users |  | 1. Ask users to perform common tasks without prior training. |  | Common task can be completed within the SRS usability criterion and users can understand prompts. |
| TC-PORT-01 | Windows and Ubuntu build/smoke test |  | NF-005 |  | Portability |  | High |  | Windows 11 and Ubuntu 22.04 |  | 1. Build and run smoke tests on both platforms. |  | System builds/runs correctly on both supported environments. |
| TC-MAINT-01 | Business-logic test coverage |  | NF-006 |  | Maintainability |  | Medium |  | Test suite and coverage tool |  | 1. Run automated tests and collect coverage. |  | Business-logic coverage meets the SRS target of 70%. |
| TC-SEC-01 | Password hashing |  | SR-001 |  | Security |  | High |  | Test accounts |  | 1. Inspect stored credential data. 2. Compare repeated passwords across accounts. |  | Passwords are not stored in plaintext and salts are used. |
| TC-SEC-02 | Role-based access control |  | SR-002, F-023, F-040 |  | Security |  | High |  | All three roles |  | 1. Attempt authorized and unauthorized operations for each role. |  | Unauthorized operations are denied. |
| TC-SEC-03 | Admin-only unlock |  | SR-003 |  | Security |  | High |  | Locked user account |  | 1. Attempt unlock as Teacher/Student. 2. Attempt as Administrator. |  | Only Administrator can unlock. |
| TC-SEC-04 | Input validation |  | SR-004 |  | Security / Negative |  | High |  | Malformed and boundary inputs |  | 1. Enter invalid names, IDs, marks, dates and file values. |  | Invalid inputs are rejected without crash or corruption. |
| TC-SEC-05 | Security event logging |  | SR-005 |  | Security |  | Medium |  | Audit log |  | 1. Trigger failed login, lockout and unauthorized-access attempts. |  | Security events are recorded. |
| TC-SEC-06 | Data-directory permissions |  | SR-006 |  | Security |  | Medium |  | Test installation/data directory |  | 1. Inspect permissions and attempt unauthorized access. |  | Data directory permissions follow the security requirement. |
| TC-SEC-07 | Password masking and no password logging |  | SR-007 |  | Security |  | High |  | Login/password-change screens |  | 1. Enter password. 2. Inspect console and logs. |  | Password characters are masked and password values do not appear in logs. |

Note on stack testing: the Test Plan verifies the externally observable behavior required by the stack-based problem statement. It does not require the SRS/SAD to contain C/C++ source code for push/pop/etc. If the teacher later requires explicit stack requirements in the SRS, add requirement IDs for LIFO insertion/removal, top access, safe empty-stack handling and traversal/search behavior, then map these four stack test cases to those IDs in the RTM.